# Lost & Found Web Application

Freddie Timmins

11341061

Industrial Development Project

Software Design & Development Higher Diploma (Industry Stream)

# Table of Contents

- Introduction

  - Document Outline

  - Document Description

- Design Considerations

  - Assumptions

  - General Constraints

- System Architecture

  - Architecture Strategies

  - SQL Server Database

  - ASP.NET

  - MVC

- System Development

  - Project Timeline and Key Challenges

  - Development Methods

    - Method Adopted

    - Weaknesses

    - Strengths

  - Compromises

  - Extensions

  - Future Extensions

- Detailed System Design

  - Use Case Documentation

    - Use Case Diagrams

    - Use Case Specifications

  - Domain Model

    - Domain Model Class Diagram

    - Domain Model Design Decisions

  - Database Design

    - Introduction

    - Entity Relationship Diagram

    - Tables & Attributes

    - Design Decisions

  - Code Breakdown

    - Key Challenges

- System Test Design

- Bibliography

- Acknowledgements

- Appendices

- Introduction

  - Document Outline

The objective of this document is to inform the reader on what the application does and specify in detail how the application was developed.

  - Document Description

    - Introduction

For this project a lost and found web application was developed.  The application was developed using Visual Studio 2013, where an ASP.NET application framework was used along with an MVC framework architecture. The primary programming language used was c#.

    - Objective of the Application

The objective of this project was to create a lost and found web application. The application allows preregistered users to register their details, and registered users to log in in order to view the items page where they can post about items they have lost or found in an attempt to return lost items to their owners. It also allows users to view the Users page in order to easily filter through users who have allowed their details be displayed. The idea behind the user page is for an ease of access to contact information of other users.

    - System Overview

- Design Considerations

In this section the main design considerations of the application will be discussed. Design considerations were an ongoing process throughout the duration of the project.

  - Assumptions

End User

It was assumed that the end user would have suitable amount of knowledge to be able to access the web pages and navigate through the application. In order for this to be achievable it was important to consider a simple and aesthetically pleasing layout.

It was also assumed that the user would have an email address in order to register their details to access the sites items page and user’s page.

Admin

The system admin was assumed to have a suitable amount of knowledge in order to navigate the application and be able to access user’s posts when required to update the details of the post.

  - General Constraints

A number of constraints were identified throughout the development of the application including:

- Time Management

- Standards Compliance

For this project the student developed an ASP.NET MVC web application in Visual Studio 2013 using C# as the coding language and a SQL Server database,

- Security Constraints

- Usability

- System Architecture

  - Architectural Strategies

  - Programming Language C#

This application was written using the programming language C#. The student was obliged to use C#, as the company they will be going to as part of their industry placement is a .NET company.

  - SQL Server Database

A SQL Server database was used by the student. It was developed using code first migrations with entity framework. Before enabling code first migrations every time a data model was changed it became out of sync with the database. This meant changes to any of the entity classes or context class resulted in the database being deleted and a new one created. For this application this was not very useful because it meant posts created by users were not being stored to the database. For this reason the student felt it was best to enable code first migrations.  Anytime a change was made to the entity models or context class a migration was added in the package manager console and the database was updated. This meant that as users posted about new items/users the information was being stored in the database and no information was being lost.

The context class was another important feature of entity framework as it linked the models to the database using a connection string.

  - ASP.NET

ASP.NET was the web application framework used by the student to create this project.

  - MVC

MVC was the framework architecture adopted to create this web application. MVC is comprised of three different components, the model, the view and the controller.

The model corresponds to the business layer and represents the state of a particular entity in the application. The view corresponds to the display layer. It receives any necessary information from the controller and provides a user interface that displays that information. The controller corresponds to the input controls. It deals with any interactions and updates the model to echo any changes in the state of the application, and then feeds this information to the view. This architecture was very useful as it allowed the student to access individual parts of the application without interfering with other classes, controllers or views.

- System Development

This section displays the project timeline including a list of the key challenges dealt with each week during the project.

  - Project Timeline & Key Challenges

Week 1

In week one the student got in touch with the company to find out if they had any project specifications they would like the student to complete.

Key Challenge:

The key challenge in week one was deciding on what the project would be.

Week 2

The company informed the student that they would not give the student a specific project topic and to proceed with the student’s own idea.

Week 3

Key challenge from week one was overcome and a project was agreed upon between with the supervisor. It was decided to create a web application for a lost and found service.

Key Challenge:

The key challenge faced this week was to figure out how exactly to go about creating a web application using c# and which sources would be most relevant to help in the development of the application.

Week 4

In week 4 it was decided to develop the application using an ASP.NET framework along with an MVC framework architecture.

Key Challenge:

The key challenge in week 4 was determining what exactly the application needed in terms of pages.

Week 5

In week 5 a user model, user controller and corresponding views were created.

Key Challenge:

The key challenges this week were learning about how the models interacted with the controllers and views.

Week 6

In week 6 sorting and filtering were added to the user page and work was carried out the format of the application.

Key Challenge:

The key challenges in week 6 included figuring out how users would be able to post about items they have found or lost and how that information would be displayed in the application.

Week 7

In week 7 the student learned about connection strings and how these would be useful in connecting up the database. The database was created using code first migrations.

Key Challenge:

The key challenges in week 7 included determining which tables to use in the database and how users would post about items, would they post only found items or both lost items and found items.

Week 8

In week 8 more work was carried out on what models were most appropriate to use in the application.

Key Challenge:

The key challenges of week 8 were figuring out how the user would interact with the system and what methods they would have access to.

Week 9

In week 9 different functionality was added to some of the view pages to see what worked best with the application.

Key Challenge:

The key challenge in week 9 was determining what added functionality was necessary and worked best with the application.

Week 10

In week 10 work was carried out on editing the layout of the application and on the site css.

Key Challenge:

The key challenge in week 10 was creating new items and users and successfully adding them to the database.

Week 11

In week 11 the student finally decided on what tables would be best for the database. One table for items was decided on with the relevant rows for a user to obtain enough information about the item.

Key Challenge:

The key challenge in week 11 was adding authorization and authentication to the application.

Week 12

In week 12 it was decided that user’s should only have access to the create method and details method on both the items page and the users page.

The admin could then have access to all methods and users must get in touch with the admin to update the status of a post.

Key Challenge:

The key challenge this week was getting the admin user to work.

Week 13

In week 13 the built in ApplicationDbContext class was removed and only one context class was used the LFContext class.

Key Challenge:

The key challenges in week 13 included dealing with database concurrency exceptions and adding session objects to the application. Instead of the admin accessing the edit method a user should be able to edit their own posts only.

Week 14

Key Challenge:

  - Development Methods

- Detailed System Design

  - Use Case Documentation

    - Use Case Diagrams

    - Use Case Specification

Use Case Name: 		Register Details

Purpose:  Allows preregistered users to register their details in order to have access to the application.

Actors: Preregistered Users

Course of Events:

- Preregistered users visit the application homepage. Here they can access the about page and contact page but must register in order to access the items page and users page.

- Preregistered users enter an email address, password and password confirmation.

- Registration successful, users can now access the items page and users page.

Use Case Name: 		Log In

Purpose:  Allows registered users to access all application pages.

Actors: Registered Users, Admin

Course of Events:

- Users navigate to log in page and enter email address and password.

- Successful login allows user access all application pages.

Use Case Name: 		Create Item

Purpose: Allows users to post about items they have lost or found.

Actors: Registered Users

Course of Events:

- User navigates to the Items page.

- User clicks the Create New button.

- Form appears in front of the user

Use Case Name: 		Log In

Purpose:

Actors:

Course of Events:

Use Case Name: 		Log In

Purpose:

Actors:

Course of Events:

Use Case Name: 		Log In

Purpose:

Actors:

Course of Events:

  - Domain Model

    - Domain Model Class Diagram

    - Domain Model Design Decisions

  - Database Design

For the database design the student opted to use a SQL Server database with code first migrations.

- System Test Design

  - White Box Testing

  - Black Box Testing

Black box testing is used to examine the functionality of an application without delving into the internal workings of the application.

In this section examples of black box testing are shown through form validation.

Looking at the Items page, in order to create a new item the user must fill out the ‘create new’ form. As long as a user is registered they can post about items they have lost or found.

As the user fills out the form prompts will pop up to inform the user about information that is required for the form and in what particular format.

Here we can see the fields that are required.

Invalid email address when user attempts to log in.

User is not registered when they try to log in.

Password and Confirmation password do not match when user tries to register their details.